## Slide 1
PMP
Project Management Professional (PMP®) Certification Preparation Course
A GUIDE TO:
The Project Management Body Of Knowledge
PMI PMBOK® Guide - Eighth (8th) Edition
Azam M. Zaqzouq (BCS, MCT, PMP)
PM Facilitator, Strategist & Advisor
azam@zaqzouq.com

## Slide 2
Project Management Performance Domains and Focus Areas
Initiate Project or Phase
Identify Stakeholders
Initiating
Focus Area
Close Project or Phase
Closing Focus
Area
FINISH
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
HOME
START
Project Management Performance Domains
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain
Planning Focus Area
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate Costs
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resources
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Executing Focus Area
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitoring and Controlling Focus Area
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Outcome
Benefit
Value
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).

## Slide 3
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Initiate Project or Phase
Integrate and Align
Project Plans
Plan Sourcing Strategy
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Monitor and Control Project Performance
Assess and
Implement Changes
Close Project or Phase
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 4
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Elicit and Analyze
Requirements
Plan Scope Management
Define Scope
Develop Scope Structure
Validate Scope
Monitor and Control Scope
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 5
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Plan Schedule Management
Develop Schedule
Monitor and Control
Schedule
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 6
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Estimate Costs
Develop Budget
Plan Financial
Management
Monitor and Control
Finances
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 7
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Identify Stakeholders
Plan Stakeholder
Engagement
Plan Communications
Management
Manage Stakeholder
Engagement
Manage Communications
Monitor Stakeholder
Engagement
Monitor Communications
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 8
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Estimate Resources
Plan Resource
Management
Acquire Resources
Lead the Team
Monitor and Control Resourcing
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 9
Close Project or Phase
Manage Project Execution
Manage Quality Assurance
Manage Project Knowledge
Implement Risk Responses
Manage Stakeholder
Engagement
Acquire Resources
Lead the Team
Manage Communications
Monitor and Control Project Performance
Assess and
Implement Changes
Validate Scope
Monitor Stakeholder
Engagement
Monitor and Control Resourcing
Monitor and Control
Schedule
Monitor and Control
Finances
Monitor and Control Scope
Monitor Risks
Monitor Communications
Integrate and Align
Project Plans
Elicit and Analyze
Requirements
Estimate
Develop Budget
Plan Stakeholder
Engagement
Plan Communications
Management
Plan Scope Management
Plan Schedule Management
Develop Schedule
Estimate Resource
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Define Scope
Plan Sourcing Strategy
Plan Financial
Management
Develop Scope Structure
Plan Resource
Management
Plan Risk Management
Initiate Project or Phase
Identify Stakeholders
Outcome
Benefit
Value
FINISH
HOME
START
Project Management Performance Domains
Annotation 5
The arrows illustrate examples of permutations arising from interrelationships, interactions, overlaps, iterations, and integration within and across the Project Management (40) Processes and (5) Focus Areas.
Annotation 6
Given the uniqueness of each individual project, the appropriate application and agility in using Processes and Focus Areas are determined by the Project Management Professional (PMP) through managing and engaging the project stakeholders.
Annotation 7
The Project Management Processes are shown in the Focus Areas in which most of the related activities take place.
Annotation 8
The Project Management Focus Areas are neither
project life cycle Phases nor Stages.
Annotation 1
The PMI PMBOK® Guide – 8th Edition stands for Project Management Institute’s Project Management Body Of Knowledge Guide – Eighth Edition. A term that describes the knowledge within the profession of project management.
Annotation 2
Project Management Performance Domain: is a group of related processes that are critical for the effective delivery of project value.
Annotation 3
Project Management Focus Areas: are a logical grouping of project management processes: Initiating, Planning, Executing, Monitoring and Controlling, and Closing. Each of these areas includes the processes that comprise relevant: Inputs, Tools and Techniques, and Outputs (ITTOs).
Annotation 4
Of the total six hundred seven (607) ITTOs (Inputs, Tools & Techniques, and Outputs), only one hundred seventy-five (175) are unique, yielding a unique ratio of approximately (29%).
Initiating
Focus Area
Closing Focus
Area
Monitoring and Controlling Focus Area
Planning Focus Area
Executing Focus Area
Identify Risks
Perform Risk Analysis
Plan Risk Responses
Plan Risk Management
Implement Risk Responses
Monitor Risks
Project Management Performance Domains and Focus Areas
In accordance with PMI PMBOK® Guide - Eighth (8th) Edition
 | Governance Performance Domain
 | Scope Performance Domain
 | Schedule Performance Domain
 | Finance Performance Domain
 | Stakeholders Performance Domain
 | Resources Performance Domain
 | Risk Performance Domain

## Slide 10
THANK YOU FOR
YOUR KIND
ATTENTION
AZAM M. ZAQZOUQ